## Slide 1: API Enablement Operating Model Roadmap
December 2016
V0.12

## Slide 2: Executive Summary
1
2
3
4
Draw the scope boundaries for the API Enablement operating model in line with Open Banking Compliance and other Exploitation projects
Define the high level operating model roadmap of API Enablement outlining the requirements and evolution of capabilities to support each transition state, including a view of associated risks, assumptions and dependencies
Decide entry point for the strategic operating model design and its scope boundaries
Agree on method & approach for the operating model design
Identify, review and discuss open questions
Agree next steps to shape the operating model plan
The purpose of this document is to:

## Slide 3: Drawing the boundaries for API Enablement in the wider landscape of Open Banking Compliance programme and Other Exploitation projects
Consumption
API Enablement
Tactical CMA1
Corporate
CMA3 / PSD2
CMA4
CMA1a
Open Banking Compliance
API Enablement
OLS
Other API Exploitation
1
The API Enablement project will deliver the operating model changes to build the strategic enterprise wide API capabilities which will be required by all (or many) exploitation projects
  Covers operating model changes to build the strategic enterprise wide API capabilities across any Nationwide Channel.
  Delivers BAU capabilities just in time to support Open Banking Compliance and other Exploitation projects.
The CMA1 project will deliver any operating model changes required to support the CMA1 services
  Covers operating model changes for API support as well as support for CMA1 business services.
  Where possible the CMA1 changes will deliver strategic capabilities, but at least some will be tactical interim.
The future Open Banking Compliance project(s) will deliver any operating model changes which are required specifically to support the business services they are delivering
  Covers operating model changes which are not covered by API Enablement
Future API exploitation projects will deliver any operating model changes which are required specifically to support the business services they are delivering
1
2
3
4
API base and strategic capabilities delivered just in time for consumption by Open Banking Compliance and other API Exploitation projects.
WIP

## Slide 4: The API Enablement Operating Model will deliver the enterprise wide operating model changes (both IT and Business) strategic to the introduction of APIs and required for the subsequent Open Banking Compliance and other API Exploitation projects
Tactical CMA1 Q1 2017 | CMA1a Jun 2017 (TBC by IE) | Corporate End Q3 2017 | CMA2 | CMA3 / PSD2 Q1 2018 | CMA4 Q3 2018 | Other API Exploitation
Deliver Minimum Viable Product (MVP) Publish reference data | Deliver infrastructure and supporting processes to host CMA1 ref data APIs on premise Transition operations and support into BAU Decommission cloud API Gateway platform | Deliver infrastructure and supporting processes to host internal APIs on premise Enable reuse of NGBA services Enable non-regulatory projects to include internal APIs in their solutions | Impact TBC | Publish transaction history data Provide 3rd party payment initiation capability | Add service quality API (minor impact) | Add monetisation Support strategy Consume other banks’ APIs
First internal use of APIs
Transitions and States
Key Requirements
API Enterprise IT & Business Capabilities
Governance
Change
Run
Security Management
3rd Party Management
Strategy
Monetisation
2
Delivered by Tactical CMA1 Project
Approved and funded API Enablement Project Timeframe
API Enablement Project Timeframe
Pending Programme Decision
95% with continued maturation
80%
Estimated Completion of Capabilities* 30%
First exposure of customer data
First exposure of internal functionality
First API hosted on-premise
First external API
Security monitoring and controls provided by Apigee
Information Security policies and controls updated to reflect characteristics of new API channel
IT Security capability enhanced to reflect updated information security policies and controls
Business governance within OB programme
No new IT governance
Reference data maintained manually
IT Ops to manage Apigee
Business governance continues within programme
IT governance extended to cover on premise management of APIs
All change contained within project
Reference data still maintained manually
Complete IT manage, support and operate capability in place to run on premise API Gateway to specified SLAs
All change contained within project
No additional business governance
IT governance extended to cover internal use cases
Business change unaffected
New API design, build and test function within DC organisation
Information Security policies and controls updated to reflect characteristics of internal API channel
IT Security capability enhanced to reflect updated information security policies and controls
Business run unaffected
IT run unaffected
New internal developer portal
Business governance outwith OB programme
No change to IT governance
Business change unaffected
IT change unaffected
Financial crime defences enhanced
API SLA management enhanced
Security monitoring increased
Possible data watermarking capability
External developer community established
Centralised registration model
*High level estimates based on current understanding of requirements
No API Enablement Impact – Addition of new API supported by available BAU capabilities
WIP
APIs governed as a channel
IT governance extended to consumption use cases
Organised exploitation of new channel’s capabilities
First non-regulatory external API
First use of 3rd party APIs
API Enablement will deliver enterprise-wide API capabilities into BAU to underpin OB and exploitation projects.
API-related projects will deliver defined business outcomes utilising project capabilities and the BAU capabilities put in place by API Enablement.
New processes for consuming APIs
API consumption enabled within DC org
New capability for exploiting APIs
API consumption managed within IT Run
Shared data traceability
New security model for API consumption
Pricing model
API Enablement scope by transition state
Entry point for strategic operating model
Business Change
IT Change
Developer community and experience enhanced
3rd party providers also managed

## Slide 5: Method & Approach – API Enablement will produce a defined set of deliverables under consideration of the specific requirements at each transition state to organically evolve the strategic API Operating Model
3
Design Principles:
API Enablement has adopted a requirements-driven approach to produce the desired outcome for the strategic API Operating Model
API Operating Model requirements will be translated into the appropriate deliverables with clear traceability evidenced
The updated Conceptual Architecture, Outline Solution and strategic Target Operating Model document will provide guidance in the design of each transition state
For each transition state, uplifted versions of the Outline Solution and High-Level Operational Design will be created to accommodate the detailed transition state specific requirements
Implementation Principles:
1. Who is responsible for what?
API Enablement
Operating Model
Senior Solution Architect
Business SA
Programme / Project
Roles
Technical SA
Business Analyst
Business SA
Technical SA
Business Change (?)
Business Needs Statement
High Level Reqs All
Detailed
Reqs All
HLOD CMA1
BR CMA1
Subset HLR
Subset DBR
HLOD CMA1a
BR
CMA1a
Subset
HLR
Subset DBR
OS CMA1a
Iterations of design documents to consider specific requirement for each Open Banking / Exploitation project
Delivery Manager
Project Governance
Project Governance
Project Governance
Project Governance
Project Governance
Project Governance
Project Governance
All
Legend:
Governance
Deliverable
Method & Approach
EBA
Tactical CMA1
Q1 2017
CMA1a
June 2017
Corporate
End Q3 2017
CMA3 / PSD2
Q1 2018
CMA4
Q3 2018
Architecture Leadership and Governance
Other API Exploitation
CMA2
Draft
Operating Model Roadmap: High level impact Assessment, Method & Approach
API Enablement will deliver enterprise wide API capabilities into BAU to underpin OB and exploitation projects.
Target Operating Model
Conceptual Architecture Uplift
Outline Solution
HLOD Corp
BR
Corp
Subset
HLR
Subset DBR
OS Corp
HLOD PSD2
BR
PSD2
Subset
HLR
Subset DBR
OS PSD2
HLOD CMA4
BR
CMA4
Subset
HLR
Subset DBR
OS CMA4
HLOD Expl
BR
Expl
Subset
HLR
Subset DBR
OS Expl
Impact
TBC

## Slide 6: Delivery plan of the API strategic operating model will be tracked against a set of critical milestones in alignment with Open Banking Compliance and Other API Exploitation projects
Dec
Jan
Feb
Mar
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Apr
2016
2017
CMA1a Scope Signed Off
Corporate Scope Drafted
CMA1a Scope Signed Off
CMA3 / PSD2 Scope Drafted
Dependencies Mapped
CMA3 / PSD2 Scope Signed Off
Corporate Scope Signed Off
Deliverable
Release
Critical Milestone
Dependency
Legend:
CMA1 Release
CMA1a Release
Corporate Release
Jan
Feb
Mar
May
Jun
Apr
2018
CMA3 / PSD2 Release
3
API Enablement
1
Open Banking Compliance
2
Other API Exploitation
3
Requirements Baselined
CMA1a HLOD Signed Off
Op Model Roadmap Baselined
Corporate (API) Scope Signed Off
Implementation CMA1a
OS Update Signed Off
TOM Signed Off
CA Uplift Signed Off
Draft
Discovery
Method & Approach s/o
Design
Implementation
Implementation
Discovery
Design
Implementation
Discovery
Design

## Slide 7: Deliverables
Workstream | Deliverable | Content Description | Format | Owner | Input
API Enablement / Strategic | Conceptual Architecture Extension |  |  | EBA: John Burgess | 
 | Target Operating Model |  |  | BSA: Richard Giles IT SA: TBC Josh Bates / Vinay | API Enablement Outline Solution
 | High Level Requirements |  |  | Jonathan Noble | 
 | Detailed Business Requirements |  |  | Jonathan Noble | 
 | Outline Solution Update |  |  | BSA: Richard Giles | 
 | High Level Operational Design |  |  |  | 
Release 1 – CMA 1 | High Level Operational Design |  |  | Vinay Hedge | Outline Solution
 | Detailed Process Design |  |  | Business Analyst TBC | 
 | Business Readiness Pack |  |  | Chloe Addy / Sarah Applegarth | 
Release 2 – CMA 1a | High Level Operational Design |  |  | BSA: Richard Giles IT SA: TBC Josh Bates / Vinay | Release 2 Outline Solution API Enablement TOM
 | Detailed Process Design |  |  | Business Analyst TBC | Release 2 HLOD
 | Business Readiness Pack |  |  |  | 
Release 3 – PSD2/CMA 2 | High Level Operational Design |  |  |  | Release 3 Outline Solution API Enablement TOM
 | Detailed Process Design |  |  |  | Release 3 HLOD
 | Business Readiness Pack |  |  |  | 
3
Draft

## Slide 8: The API Operating Model consists of seven high-level enterprise capability groups
2
API CONSUMERS: PISP/AISP/ASPSP, TPP OB, FINTECH, INTERNAL DEVELOPER
STRATEGY
3RD PARTY ENGAGEMENT
Understands consumer priorities, supports strategic & innovative thinking through clear communications and collaboration. Filters customer feedback and manages expectations on development and delivery of API Products and developer capabilities.
Aligns API Programme strategy and API Organisation to overarching digital strategy; ensuring business and technology leaders are collaborating across API consumer channels to achieve defined objectives.
GOVERNANCE
Governs which APIs are developed and ensures standards are followed. Prioritises resource investment and deployment in alignment with strategy. Handles all escalations.
.
CHANGE
Develops APIs that provide sustainable value to the business by maximising benefits and minimising ongoing delivery of costs & risks.
Provides effective and efficient development processes and procedures that enable API industrialised development through a defined API lifecycle management methodology.
Ensures adequate testing processes, skills and tools are in place for API and API Platform testing.
Defines operational processes and procedures to effectively support the API Gateway and DevOps tooling.
Seamlessly deploys reliable APIs and provides end-to-end operational support for their usage.
Manages to defined service / operational level agreements.
Drives to improve quality and efficiency through unrelenting focus on continuous improvement, using analytics.
RUN
Governs API Program, API Product, and the API Operating Model. Prioritises resource investment and deployment in alignment with strategy. Handles all escalations around API Program. Includes Monetisation.
MONETISATION
Ensures APIs meet security requirements throughout the API Lifecycle. Sets rules who is allowed to access which APIs and management of API keys.
SECURITY MANAGEMENT
WIP

## Slide 9: API specific Business and IT considerations have been identified which will need to be addressed by the API Enablement operating model
Enterprise Capability Group | Description | Enterprise Capability | Business Considerations | IT Considerations
Governance | Governs which APIs are developed and ensures standards are followed. Prioritises resource investment and deployment in alignment with strategy. Handles all escalations. | API Governance | The ability to govern which APIs we provide | Standards for how we build and run APIs on the API Gateway
Change | Develops APIs that provide sustainable value to the business by maximising benefits and minimising ongoing delivery of costs & risks. Provides effective and efficient development processes and procedures that enable API industrialised development through a defined API lifecycle management methodology. Ensures adequate testing processes, skills and tools are in place for API and API Platform testing. | API Lifecycle Management | Development of new services delivered via API channel | Development of new APIs on the API Gateway Use of DevOps approach for API Gateway changes
Run | Defines operational processes and procedures to effectively support the API Gateway and DevOps tooling. Seamlessly deploys reliable APIs and provides end-to-end operational support for their usage. Manages to defined service / operational level agreements. Drives to improve quality and efficiency through unrelenting focus on continuous improvement, using analytics. | API Operation | Management, administration and operation of the API channel | Management, administration and operation of the API Gateway
 |  | API Consumer Support | Functional support for services delivered via API channel | Technical support for API gateway Technical support for services delivered via APIs
 |  | API MI Provision | Functional reporting | Technical reporting
Security Management | Ensures APIs meet security requirements throughout the API Lifecycle. Sets rules who is allowed to access which APIs and management of API keys. | API Key Management | Control of who is allowed to access which APIs | Administration of API keys
 |  | API Security Management | Protection of Nationwide’s members, property, systems and information | Protection of Nationwide’s members, property, systems and information
3rd Party Management | Understands consumer priorities, supports strategic & innovative thinking through clear communications and collaboration. Filters customer feedback and manages expectations on development and delivery of API Products and developer capabilities. | API Developer Portal Management | Branding and user experience of developer portal | Maintenance and operation of portal to support developers consuming NBS APIs
Monetisation | Governs API Program, API Product, and the API Operating Model. Prioritises resource investment and deployment in alignment with strategy. Handles all escalations around API Program. Includes Monetisation. | API Monetisation | Management and administration of monetised APIs (e.g. marketing, billing) | Technical administration of monetised APIs (e.g. usage tracking)
Strategy | Aligns API Programme strategy and API Organisation to overarching digital strategy; ensuring business and technology leaders are collaborating across API consumer channels to achieve defined objectives. | API Strategy | Alignment of product strategy with API strategy | Ability to develop respective API for strategic products
2
WIP
Draft

## Slide 10: Key Points for Discussion
4
Open Questions
Scope:
What are the scope boundaries between API Enablement and other Open Banking Compliance or Exploitation projects in terms of project specific API capabilities?
CMA2: Has the business confirmed that it can provide a solution to guarantee overdraft for account switching without provision of transaction data?
What is the scope of API Enablement post Corporate state (Q3 2017)? To what extent will API Enablement have delivered against all business requirements for CMA3 / PSD2 and other Exploitation projects by the end of this state?
Agree on base capabilities to be provided by API Enablement (Governance, Change, Run, Security Management, 3rd Party Management, Strategy, Monetisation)
Method & Approach:
Recommendation for CMA1a (on premise) as starting point for strategic operating model design
Agree on deliverables expected to be produced by operating model stream
Proposal for evolution / versioning of documentation as project matures through transition states
Documentation to outline people, processes, technology and data required for operating model
Risks & Dependencies
There is a risk that timelines are dependent on Implementation Entity decisions
Timely engagement of the relevant business stakeholders & DCs and its evolution
Risk of designing solution which may need changing due to fluid scope
Risk of missing resources for design work
Next Steps
Completion of roadmap
Dependency mapping
Closing of requirements and scope
Identify resources required for design work
WIP

## Slide 11: Risks, Assumptions and Dependencies per Transition State
Category | Risks | Assumptions | Open Questions | Dependencies
General | There is a risk that timelines are dependent on Implementation Entity decisions Timely engagement of the relevant business stakeholders & DCs and its evolution |  | At what point does Project delivery transition into BAU? How will this process be executed and who will be involved? What level of service should be provided to 3rd party consumers? | Resource dependency to do design work
CMA1 |  | Data upload and scheduled updates will be Nationwide’s responsibility File transfer will be used as the mechanism for reference data upload Accenture and Apigee will be responsible for MVP support and maintenance | Potential changes to developer portal Open question on how the BAU support system manage incidents in the context of Tactical CMA1 | Dependency on Apigee and Accenture to fulfil the SLAs Dependency on Nationwide to govern and maintain data
CMA1a | There is a risk that on premise infrastructure and support will not be available within the required timescales, resulting in continued use of tactical solution There is a risk that operational changes will not be implemented in the required timelines | CMA1a will leverage reusability of the tactical solution | Potential changes to developer portal | Inbound dependency on CMA1 project to deliver the MVP API capabilities Public Gateway availability Reference data hosting
CMA2 |  | Working assumption is no requirements for API Enablement to support CMA2 | Has the business confirmed that it can provide a solution to guarantee overdraft for account switching without provision of transaction data? | 
Corporate | There is a risk that on premise infrastructure and support will not be available within the required timescales There is a risk that operational changes will not be implemented in the required timelines | The operational stream will define the DC engagement model as part of the prototyping work done for Future branch self service project | Open question on whether a set of controls will be required to manage the connection between PCI and non-PCI compliant test and production environments Potential impact on IdP – open question on whether the identity token can be issued without requiring further authentication | Dependency on CMA1a for provision of DC engagement model as part of governance capability
Post Corporate |  | API Enablement will continue to provide base capabilities post Corporate | What is the funding and scope for API Enablement post Corporate state? What is the timing and scope of OLS for API Enablement? | 
WIP

## Slide 12: Appendix – Roadmap Transition States

## Slide 13: Transition State 1: Tactical CMA1 Q1 2017
Known Requirements
To be provided by CMA1 project: Minimum Viable Product (MVP) including release of reference data through an open API standard Maintenance and governance of reference data Operations will transition into BAU post CMA1
Assumptions
Data upload and scheduled updates will be Nationwide’s responsibility File transfer will be used as the mechanism for reference data upload Accenture and Apigee will be responsible for MVP support and maintenance Any changes to CMA1 regulation will not materially impact the operating model
Risks / Challenges / Unknowns
Potential changes to developer portal (pending requirements from IE) Open question on how the BAU support system will manage incidents in the context of Tactical CMA1 Open question on how the IE will interact with NBS from an operating perspective
Dependencies
There is a dependency on the IE to provide op model requirements, including MI reports There is a dependency on Apigee and Accenture to fulfil the SLAs There is a dependency on Nationwide to govern and maintain data
Impact | Medium
Capability Group | I have… | So I can…
Governance | Business and IT governance processes (within OBC programme) Change control | Understand dependencies between the different stakeholders (Apigee, Accenture, Nationwide) Manage BAU and support process touchpoints between stakeholders
Run | NBS first ever API live 24/7 Apigee dashboard Communication tools and consumer support processes Delegated resolution of incidents by Apigee/Accenture Manual Reference Data Management Control-M will be used to upload files using REST script Reference data process management, monitoring and controls | Raise with supplier and manage incidents Manage communications with consumers Enable MI monitoring Upload reference data and maintain an upload schedule Change manage the reference data
Security Management | Security monitoring and audit controls Delegated responsibility to Apigee/Accenture to protect data (TBC) | Manage any incidents that arise Audit Accenture/Apigee to validate compliance
WIP
CMA
PSD2
Corporate
API Gateway
Platform
B2B
Public Auth
AISP
ASPSP
PISP
Voca, schemes
Customer
ATM
Business Partner
Legacy Systems Services
NEM Services
Other App Services
Developer Portal
Developer (Consumer)
DevOps Core + Cartridge
API Developer
MI
Monitoring
IdP
Public
No Auth
Non- accredited
Impact Map
 High
 Medium
 Low
 Potential
 No impact
Monetisation

## Slide 14: Transition State 2: CMA1a Jun 17
Known Requirements
Infrastructure and supporting processes to host APIs on premise Operations and support will be transitioned into BAU at this stage Decommission cloud API Gateway platform
Assumptions
CMA1a will leverage reusability of the tactical solution
Risks / Challenges / Unknowns
There is a risk that on premise infrastructure and support will not be available within the required timescales, resulting in continued use of the cloud solution There is a risk that operational changes will not be implemented in the required timelines Potential changes to developer portal (TBC) Risk that IE will designate reference data APIs as requiring no prior registration and no authentication
Dependencies
Inbound dependency on CMA1 project to deliver the MVP API capabilities Public Gateway availability Reference data hosting
Impact | High
Capability Group | I have… | So I can…
Governance | Business and IT governance processes (within OBC programme) Change control | Control how APIs are migrated, deployed and managed in NBS
Change | NBS first ever API hosted on premise Infrastructure to operate reference data within NBS Agreed set of guidelines to migrate, deploy and manage APIs (excluding design, build) API/Dev skills and knowledge DevOps tooling and processes Test environment management processes | Test, deploy and manage APIs Upload reference data and maintain an upload schedule Change manage the reference data
Run | MI data extraction and management processes Support processes and staff trained to run API platform and DevOps tooling Communication tools and consumer support processes Apigee upgrades and API version management processes | Integrate MI data with Splunk to enable MI monitoring Ensure availability of APIs Manage and resolve incidents in house Manage Apigee upgrades and API version releases Deliver the best possible 3rd party experience and uphold NBS reputation
Security Management | Security monitoring and controls | Monitor API traffic to ensure access to only permitted connections Mitigate any threats and manage any incidents that arise Protect NBS’ reputation and customer confidential data Ensure CMA compliance
WIP
PSD2
CMA
Corporate
API Gateway
Platform
B2B
Public Auth
AISP
ASPSP
PISP
Voca, schemes
Customer
ATM
Business Partner
Legacy Systems Services
NEM Services
Other App Services
Developer Portal
Developer (Consumer)
DevOps Core + Cartridge
API Developer
MI
Monitoring
IdP
Public
No Auth
Non- accredited
Impact Map
 High
 Medium
 Low
 Potential
 No impact
Monetisation

## Slide 15: Transition State 3: Corporate Q3 17
Known Requirements
Infrastructure and supporting processes to host APIs on premise (corporate gateway) Refactoring of New Generation Banking Application (NGBA) services by the prototyping team Transition of the output from the prototyping team into operations and support (industrialisation) through the relevant DC
Assumptions
The operational stream will define the DC engagement model as part of the prototyping work done for Future branch self service project Some changes will transition into BAU at this stage
Risks / Challenges / Unknowns
There is a risk that on premise infrastructure and support will not be available within the required timescales There is a risk that operational changes will not be implemented in the required timelines There is an open question on whether a set of controls will be required to manage the connection between PCI and non-PCI compliant test and production environments Potential impact on IdP – open question on whether the identity token can be issued without requiring further authentication
Dependencies
Dependency on CMA1a for provision of DC engagement model as part of governance capability
Impact | Medium
Capability Group | I have… | So I can…
Governance | IT Governance processes (ARB only) Change control | Control how APIs are designed, built, deployed and managed in NBS
Change | Refactored services from NGBA code set with decoupled security Production deployment methodology Agreed set of guidelines to design, build, deploy and manage APIs API/Dev skills and knowledge DevOps tooling and processes Test environment management processes | Design, build, test, deploy and manage APIs Create a set of rest API to enable FBSCC release 1 scope by reusing and exposing existing service capability Industrialise the output of the prototyping team through a DC or other entity inline with the approach defined in the operational stream
Run | Support processes and staff trained to run API platform and DevOps tooling Communication tools and consumer support processes Apigee upgrades and API version management processes | Ensure availability of APIs Manage and resolve incidents in house Manage Apigee upgrades and API version releases Deliver the best possible 3rd party experience and uphold NBS reputation
Security Management | Authentication mechanism for customers | Authenticate customer leveraging B24 and access Apigee as the IdP provider for ATM
3rd Party Management | Interaction with channels operating model New internal developer portal | Provide registration capability for internal consumers
WIP
PSD2
CMA
Corporate
API Gateway
Platform
B2B
Public Auth
AISP
ASPS
PISP
Voca, schemes
Customer
ATM
Business Partner
Legacy Systems Services
NEM Services
Other App Services
Developer Portal
Developer (Consumer)
DevOps Core + Cartridge
API Developer
MI
Monitoring
IdP
Public
No Auth
Non- accredited
Impact Map
 High
 Medium
 Low
 Potential
 No impact
Monetisation

## Slide 16: Transition State 4: CMA3 / PSD2 Q1 18
Known Requirements
Transaction history data 3rd party payment initiation capability (to be provided by enabling Project)
Assumptions
This transition state will build upon the capabilities provided by the Corporate state (Q3 2017) and operate at a larger scale No monetisation and strategy required for regulatory compliance
Risks / Challenges/ Unknowns
Information security risk from an operating perspective Uncertainty around requirements for API Enablement
Dependencies
Impact | Very High
Capability Group | I have… | So I can…
Governance | API governance process fully operational in NBS (outside OBC programme) | Control how APIs are designed, built, deployed and managed in NBS
Run | Cross channel transaction monitoring in API channel Capacity management (APIs assumed additive) Backend support services to enable dynamic data calls Enhanced Management Information | Detect suspicious transactions originating in the API channel Respond to increased volume due to external stimulus Provide consumers with dynamic data service Manage resolution of incidents
Security Management | Increased security monitoring and awareness due to an increased level of risk from an operating perspective Potential data watermarking capability | Ensure confidentiality, integrity and availability Ensure traceability of data shared with 3rd parties
3rd Party Management | Developer portal with access to APIs, blogs, forums and other support features Centralised pre-registration / dynamic local registration model | Deliver an enhanced developer and community experience Enable API consumers to register at scale
WIP
PSD2
CMA
Corporate
API Gateway
Platform
B2B
Public Auth
AISP
ASPS
PISP
Voca, schemes
Customer
ATM
Business Partner
Legacy Systems Services
NEM Services
Other App Services
Developer Portal
Developer (Consumer)
DevOps Core + Cartridge
API Developer
MI
Monitoring
IdP
Public
No Auth
Non- accredited
Impact Map
 High
 Medium
 Low
 Potential
 No impact
Monetisation

## Slide 17: Transition State 5: CMA4 Q3 2018
Known Requirements
Service quality APIs to enable quality metrics reporting through 3rd party comparison apps
Assumptions
Minor changes to reference data Changes to support CM4 will be trivial
Risks / Challenges/ Unknowns
Dependencies
Impact | Moderate
WIP
CMA
PSD2
Corporate
API Gateway
Platform
B2B
Public Auth
AISP
ASPS
PISP
Voca, schemes
Customer
ATM
Business Partner
Legacy Systems Services
NEM Services
Other App Services
Developer Portal
Developer (Consumer)
DevOps Core + Cartridge
API Developer
MI
Monitoring
IdP
Public
No Auth
Non- accredited
Impact Map
 High
 Medium
 Low
 Potential
 No impact
Monetisation

## Slide 18: End State: Other API Exploitation
Known Requirements
Publish other non-mandatory APIs to meet business outcomes Revenue earning APIs and monetisation strategy Consumption of other 3rd party APIs
Assumptions
Strategy and monetisation will be developed at this stage.
Risks / Challenges/ Unknowns
Lack of controls around consumption of 3rd party APIs
Dependencies
Impact | Moderate
Capability Group | I have… | So I can…
Governance | APIs treated as own channel | Control how APIs are designed, built, deployed and managed in NBS
Change | APIs for consumption Capabilities in place to consume APIs | Have the capability to consume other banks’ APIs
Run | Support processes to enable consumption of APIs | Support the consumption of other banks’ APIs
Security Management | Security architecture | Ensure confidentiality integrity and availability Ensure traceability of data shared with 3rd parties
Strategy | Data and insight APIs Broker / Introducer APIs Consumption of other banks’ APIs: mortgage affordability, aggregation, PFM, account opening / switching Relationships with external API consumers | Product manage APIs Monetise and optimise APIs to achieve business outcomes
Monetisation | Pricing model and chargeable APIs Accounts, credit and billing processes | Generate return on investment for NBS shareholders
PSD2
CMA
Corporate
API Gateway
Platform
B2B
Public Auth
AISP
ASPS
PISP
Voca, schemes
Customer
ATM
Business Partner
Legacy Systems Services
NEM Services
Other App Services
Developer Portal
Developer (Consumer)
DevOps Core + Cartridge
API Developer
MI
Monitoring
IdP
Public
No Auth
Non- accredited
Impact Map
 High
 Medium
 Low
 Potential
 No impact
Monetisation
WIP